FDR SENTINEL

Seven-Module End-to-End Prototype Blueprint

Security Deposit / Fixed Deposit Receipt (FDR) Lifecycle Integrity Platform

Smart India Hackathon 2026  |  Problem Statement ID 26265
AICTE Regulation Bureau  |  Smart Automation / Software
Prepared from the supplied project Context, PRD and Project Synopsis
Document type: Prototype implementation blueprint  |

# Document Purpose and How to Use This Blueprint

This document converts the supplied FDR Sentinel context, PRD and Project Synopsis into a practical seven-module system decomposition. It is intended to be used by the team as a shared implementation contract: each module has a clear responsibility, boundary, data contract, workflow, API surface, AI/automation role, failure behavior and prototype acceptance gates.

POSITIONING FDR Sentinel is a proposed complementary lifecycle-integrity layer. It must not be described as a replacement for existing AICTE portals or as evidence that internal AICTE tools are absent.

NON-NEGOTIABLE TRUST RULE OCR/Vision-LLM extraction is not authentication; anomaly flags are not proof of fraud; a simulated bank response is not a real bank confirmation; AI must never authorize a release or refund.

## Executive design recommendation

Build a modular monolith with one backend API, a relational database, protected document storage and a background scheduler/worker. Keep each module logically separate in code and data contracts, but avoid microservices and complex distributed infrastructure in the SIH prototype. The same backend authorization and business rules must govern both UI and API paths.

| Design choice | Recommended approach | Why |
| --- | --- | --- |
| Architecture | Modular monolith + background worker | Small deployment surface; easy to test as one complete workflow; modules remain separable by domain. |
| Frontend | React + TypeScript (or approved equivalent in the existing repo) | Role-based workspaces, dashboards, upload/review screens and lineage visualization. |
| Backend | FastAPI / Python API | Centralizes validation, permissions, state transitions, workflow gates and adapters. |
| Structured data | PostgreSQL | Transactions, relationships, constraints, query filters, event records and reports. |
| Files | Private S3-compatible object storage or local MinIO for demo | Versioned secure storage separated from public web paths. |
| Async work | Scheduler/worker; queue only if needed | Maturity checks, reminders, retries, catch-up jobs and scheduled reporting. |
| AI | Provider adapter with schema validation and human review | Keeps optional models replaceable and prevents AI output from becoming authority. |
| Bank verification | Manual authorized path + clearly labelled SIMULATED adapter | No real FDR-confirmation API is evidenced in the provided research. |

## The seven modules at a glance

| # | Module | Primary outcome | MVP status |
| --- | --- | --- | --- |
| 1 | Identity, Institution & Instrument Registry | One role-scoped institution/instrument register; core lifecycle record. | Must-have |
| 2 | Secure Document Intake & Evidence Intelligence | Private, versioned documents, checklist, field extraction assist. | Secure intake must-have; Vision-LLM optional |
| 3 | Validation, Discrepancy & Explainable Intelligence | Reproducible validation, flagged inconsistencies, defensible priority. | Rules/duplicates must-have; score Phase B |
| 4 | Trust, Provenance & Verification Desk | Per-field sources and L0–L3 trust backed by evidence. | Must-have; bank channel simulated/manual |
| 5 | Lifecycle Orchestration & Renewal | Maturity status, reminders/escalations, replacement lineage. | Must-have |
| 6 | Release / Refund Case Management | Checklist-gated requests and role-separated authorization. | Must-have |
| 7 | Command Center, Search, Reporting & Audit | Operational visibility, safe search, notices, reports, verifiable history. | Dashboards/audit must-have; advanced AI later |

# Contents

| Sections | Sections |
| --- | --- |
| 1. Product principles and architecture | 2. End-to-end system operating model |
| 3. Module 1 — Identity, Institution & Instrument Registry | 4. Module 2 — Secure Document Intake & Evidence Intelligence |
| 5. Module 3 — Validation, Discrepancy & Explainable Intelligence | 6. Module 4 — Trust, Provenance & Verification Desk |
| 7. Module 5 — Lifecycle Orchestration & Renewal | 8. Module 6 — Release / Refund Case Management |
| 9. Module 7 — Command Center, Search, Reporting & Audit | 10. Cross-module data model and API contracts |
| 11. Roles, permissions and security boundaries | 12. AI/automation USP prioritization |
| 13. Prototype implementation order and team workstreams | 14. End-to-end demo script and test scenarios |
| 15. Acceptance gates and evaluation metrics | 16. Risks, assumptions and policy questions |
| 17. Source basis and evidence notes |  |

# 1. Product Principles and Architecture

Figure 1. Logical architecture. Modules are implementation boundaries inside a modular monolith; data access, authorization, policy checks and audit capture stay server-side.

## 1.1 Principles that apply to every module

Provenance before automation: every important field should retain source, timestamp, actor/service and supporting evidence reference.

Administrative state, verification state and evidence provenance are distinct concepts. An instrument may be “Expiring Soon” while still at L0 and awaiting verification.

No silent overwrites: corrections create new field history or document versions; replacement instruments create new records linked to predecessor records.

Backend-enforced transitions: the UI may explain a rule but cannot bypass a permission, required checklist item or release gate.

Policy versioning: any maturity threshold, required-document checklist, amount rule or release condition must be configurable and versioned after the applicable policy is confirmed.

AI is assistive: model output is schema-validated, traceable and reviewable; model output cannot grant L2/L3 trust or authorize payment/release.

Integration honesty: live AICTE and bank integrations are optional dependencies subject to formal access; use manual workflows and labelled simulators for the prototype.

Measure, do not invent: report actual seeded test results separately from proposed targets and expected benefits.

## 1.2 Cross-cutting technical layers

| Layer | Common responsibility | Implementation rule |
| --- | --- | --- |
| UI / workspaces | Institution submission; officer review; branch queue; approver release desk; auditor view. | Display scoped actions, trust labels, sources, blockers and draft/simulated badges. |
| API / application services | Business rules, role checks, state transitions, DTO validation and response errors. | Every endpoint re-checks authorization and tenant scope; never rely on hiding a button. |
| Domain modules | Seven module boundaries described below. | A module owns its state transitions; other modules invoke service methods/events rather than direct database edits. |
| Persistence | PostgreSQL for structured state and events; private object store for files. | Use transactions for state changes, foreign keys and append-only audit events. |
| Background worker | Maturity calculation, reminder scheduling, escalation, retry and catch-up. | Jobs are idempotent; missed runs are recoverable; each attempt has a status. |
| Security / audit | RBAC, tenant isolation, encryption, event capture, hash chain. | Audit user actions, privileged changes, permission denials and sensitive access as appropriate. |
| Integration adapters | OCR/Vision model, notifications, bank confirmation, possible AICTE system. | Provider-neutral interface; real connection only after authorization and access validation. |

## 1.3 What a single successful case looks like

The entire journey is an eventful workflow, not a collection of disconnected screens. Each step writes structured state and an auditable event. Rejected or returned steps do not erase the original submission or earlier document versions.

# MODULE 1  |  Identity, Institution & Instrument Registry

The authoritative register: who is acting, which institution owns the record, and which instrument is being tracked.

BUILD PRIORITY MVP — must-have foundation; build first.

## 1.1 Purpose and boundary

Module 1 creates the controlled identity and record foundation for the entire system. It manages user accounts/roles, institution master data, institution-level tenant scope, internal instrument IDs, core FDR fields and record ownership. It does not determine authenticity, perform document extraction, make bank-confirmation decisions or approve release; those are delegated to Modules 2, 3, 4 and 6.

## 1.2 Responsibilities

Authenticate the user through the prototype-approved method and attach their active role and permitted institution/office scope to each request.

Maintain institution master data separately from instrument records; one institution may have many instruments and one instrument belongs to a specific institution/case relationship.

Create stable internal IDs; capture configurable instrument type, bank/branch, reference number, amount/currency, issue/maturity dates, validity, lien/pledge fields when applicable, assignee, administrative status and current next action.

Keep administrative lifecycle state separate from trust level, verification request status, maturity status, release status and discrepancy flags.

Allow scoped search and record updates only for permitted fields; mask sensitive references in list views and enforce server-side tenant isolation.

Flag probable duplicates using a bank-aware composite key such as bank identity + reference number when appropriate; do not assume every reference number is globally unique.

Log record creation, permitted edits, assignment/reassignment, role changes and sensitive administrative actions.

## 1.3 Primary users and screens

| Screen | Actor | Key behavior |
| --- | --- | --- |
| Login / session | All authenticated users | Sign in/out; invalid or expired session behavior; role loaded from server. |
| Institution workspace | Institution representative | Only own institution(s); create submission, view status, correct returned submission. |
| Instrument register | Officer / branch head / finance | Filter by institution, reference, bank, date, state, trust level, owner; mask identifiers by default. |
| Instrument detail | Authorized roles | Show field values, current states, documents, discrepancies, verification, lineage, pending actions and timeline. |
| Institution administration | Admin / authorized officer | Configure institution record and user-institution membership; audit the change. |
| User / role administration | Admin | Assign least-privilege roles; never give financial approval authority merely because a person is an administrator. |

## 1.4 Main workflow

1. User signs in; API resolves identity, role, and institution/office scope.

2. Institution representative creates a draft instrument or opens a permitted existing record.

3. System validates required core fields and creates a unique internal instrument ID.

4. Record starts with an administrative state such as Draft/Submitted and trust state L0 — Declared; these are independent values.

5. On submission, Module 2 receives the record ID and document references; Module 3 runs checks after the necessary inputs are available.

6. Authorized edits append field history and audit evidence; replacement is always a new instrument record, not an overwrite.

## 1.5 Inputs, outputs and data ownership

| Type | Items |
| --- | --- |
| Inputs | Authenticated actor; institution ID; instrument fields; configured required-field policy; optional import row; existing-record context for duplicate checks. |
| Outputs | Institution and instrument IDs; scoped record view; administrative state; owner/office; basic validation response; event emitted for submission or permitted update. |
| Owned entities | Institution, User/Role/InstitutionMembership, Instrument, InstrumentFieldHistory, Assignment, optional ImportBatch/ImportRow. |
| Downstream modules | Module 2 attaches documents; Module 3 checks values; Module 4 records trust/verification; Module 5 monitors maturity; Module 6 binds release cases; Module 7 surfaces dashboards and audit. |

## 1.6 Representative API surface

| Method + route (proposed) | Purpose | Permission / notes |
| --- | --- | --- |
| POST /api/institutions | Create institution | Admin or authorized official; institutional data rules configurable. |
| GET /api/institutions | List only scoped institutions | Admin/official scope; institution user sees only membership scope. |
| POST /api/instruments | Create instrument | Authorized institution/official; initializes L0 and Draft/Submitted as chosen. |
| GET /api/instruments | Filter/search register | Backend-enforced tenant and role filters; bounded pagination. |
| GET /api/instruments/{id} | Instrument detail | Field-level masking/permissions as applicable. |
| PATCH /api/instruments/{id} | Edit permitted fields | No status/trust bypass; history + audit; validated transition. |
| POST /api/instruments/{id}/submit | Submit record | Triggers completeness and validation workflow. |
| POST /api/instruments/{id}/assign | Assign/reassign owner | Branch-head/authorized role; reason and audit event. |

## 1.7 Key rules and failure handling

Duplicate candidates produce a review flag rather than an automatic merge or accusation.

Cross-tenant requests return a safe denial and produce an appropriate security audit event.

Unknown policy fields remain configurable/manual-review fields; the application must not invent mandatory instrument attributes.

Concurrent edits should use an updated-at/version check; stale updates are rejected or resolved explicitly instead of silently overwriting a newer record.

Imported legacy records begin as L0/Declared until evidence and authorized review justify another state.

## 1.8 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M1-A1 | One institution creates three instruments | Each instrument has a stable unique internal ID; institution-to-instrument relationship is correct. |
| M1-A2 | Institution A requests Institution B record | No record data/document URL is returned; access is denied and scoped. |
| M1-A3 | Duplicate bank/reference candidate inserted | System flags probable duplicate and preserves both records pending review. |
| M1-A4 | Attempt to edit trust state using PATCH | Request is rejected; trust state can only change through Module 4's authorized workflow. |
| M1-A5 | Stale concurrent update | Conflict is detected; older payload does not silently overwrite newer values. |

## 1.9 Dependencies and build notes

Build this module first because every other module needs a stable institution ID, instrument ID, user identity, role scope and common state representation. Keep business logic out of React form components. Establish migrations, seed users/roles, synthetic institutions, field masking and audit-event hooks before adding AI features.

# MODULE 2  |  Secure Document Intake & Evidence Intelligence

Store the evidence safely, preserve every version, and optionally assist the user in reading it.

BUILD PRIORITY MVP secure upload/checklist must-have; Vision-LLM extraction is optional Phase B/C.

## 2.1 Purpose and boundary

Module 2 manages evidence documents associated with an instrument or release case. It provides safe upload, file validation, private storage, document-category metadata, versioning, hashing, previews/download authorization and completeness checks. Optional OCR/Vision-LLM can propose fields or document classifications, but the module must never present extracted text as bank-confirmed or authentic.

## 2.2 Core responsibilities

Accept only configured file types and sizes; validate extension, MIME type and content signature where feasible; quarantine files awaiting malware/safety checks.

Store bytes in protected object storage, never a public static folder; save metadata and object key in PostgreSQL.

Create a new DocumentVersion on re-upload; keep previous versions retrievable for authorized reviewers and preserve the prior evidence chain.

Calculate a cryptographic file hash (e.g., SHA-256) to detect byte-identical files and later changes to stored content.

Link every document to an instrument, case, uploader, timestamp, category, version, hash, access classification and scan state.

Apply configurable document checklists by case type and policy version. Show present, missing, unreadable, wrong-category and awaiting-confirmation states.

Optionally extract fields from synthetic/authorized FDR scans using OCR or Vision-LLM, normalize the result to a schema, preserve uncertainty and allow human correction.

Enforce authorized viewing/download and use short-lived signed URLs or an equivalent controlled proxy pattern.

## 2.3 Recommended evidence record

| Field | Reason |
| --- | --- |
| document_id / instrument_id / case_id | Stable link to its business record. |
| document_type / policy_checklist_item | What the file purports to be and which checklist item it may satisfy. |
| version_number / previous_version_id | Preserves correction history and version lineage. |
| object_key / original_filename / content_type / byte_size | Storage and file-handling metadata; original names should not be trusted as paths. |
| sha256_hash / scan_status | Detects byte-identical files and supports integrity checks; hash is not authenticity proof. |
| uploaded_by / uploaded_at / source_channel | Provenance and accountability. |
| review_status / readability / category_confirmed_by | Separates upload from officer acceptance. |
| retention_class / access_class | Supports approved privacy/retention rules. |

## 2.4 Main workflow

1. User starts from an instrument/case and selects a document category.

2. API checks permission, file size/type, record scope and current state; upload is quarantined or staged.

3. File passes safety checks, object is stored privately, hash is calculated, and a new version row is committed.

4. Checklist engine updates the case view; missing/unreadable/ambiguous documents remain visible as such.

5. Optional extraction adapter generates candidate fields or category suggestions in a separate extraction-result record.

6. UI displays document preview and candidate values beside institution-entered fields; user/officer confirms/corrects each field explicitly.

7. Module 3 compares extracted and declared values and creates reasoned discrepancies; Module 4 retains source references for provenance.

## 2.5 Vision-LLM extraction — a USP with a strict evidence boundary

| Stage | Required behavior |
| --- | --- |
| Input | Synthetic or formally authorized/anonymized FDR scan/PDF. Raw sensitive data is not sent to an external provider without formal approval and security/data-handling review. |
| Extraction | Request a fixed JSON schema for bank/branch where visible, FDR number, amount/currency, issue date, maturity date, institution/depositor name, and lien/beneficiary wording only when explicit. |
| Validation | Reject invalid schema/types/date formats; preserve missing or ambiguous values as null/uncertain rather than guessing. |
| Provenance | Store model/provider and schema version, extraction time, source document version, confidence only if meaningful, and human correction outcome. |
| Comparison | Show entered vs extracted side-by-side; mismatch creates a Module 3 flag, not a silent overwrite. |
| Acceptance | Human confirmation is mandatory. Tag as OCR-Extracted/Vision-LLM-Extracted, never Verified. |

## 2.6 Optional document classification USP

The system may classify an upload as an FDR copy, bank-confirmation evidence, affidavit, lien/pledge letter, request letter or another configured category. For MVP, the trusted path is a human-selected category plus checklist. A classifier may suggest a category and confidence but must allow correction. Document presence is not proof of adequacy, legal sufficiency or authenticity.

## 2.7 Representative API surface

| Method + route (proposed) | Purpose | Key safeguards |
| --- | --- | --- |
| POST /api/instruments/{id}/documents | Upload a new version | Permission check; allow-list; safe filename; scan; private storage. |
| GET /api/documents/{id}/metadata | Read metadata/status | Authorization and tenant scope. |
| POST /api/documents/{id}/extractions | Request extraction | Optional; provider adapter; privacy control; idempotent request ID. |
| GET /api/documents/{id}/extractions/{jobId} | Read extraction result | Result labeled as suggestion; source document version retained. |
| POST /api/documents/{id}/confirm-fields | Confirm/correct extracted values | Human actor and field-level audit; no trust upgrade. |
| GET /api/cases/{id}/checklist | Get completeness checklist | Case type + policy version; no unapproved universal checklist. |
| GET /api/documents/{id}/download-link | Request short-lived download | Backend authorizes before issuing link; expire quickly. |

## 2.8 Failure and security rules

Unreadable file: keep the upload event, mark unreadable, ask for replacement, and preserve versions.

Malware suspicion: quarantine and block preview/download until cleared; audit the decision.

Hash matches prior file: show “identical file bytes found”; do not state “fraud detected.”

External model timeout: extraction remains Pending/Failed; standard manual entry path stays available.

Prompt injection in document text: treat content as untrusted input, never as system instructions; model output must be schema constrained and backend-validated.

## 2.9 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M2-A1 | Upload valid synthetic FDR PDF | Private object and metadata created; hash and uploader/time recorded. |
| M2-A2 | Upload unsupported type or oversized file | Rejected before normal user-accessible storage. |
| M2-A3 | Re-upload corrected FDR scan | New version retained; old version remains accessible to authorized reviewers. |
| M2-A4 | Access file as another institution | No bytes or working signed link disclosed. |
| M2-A5 | Identical file uploaded twice | Hash match is flagged as identical bytes, not authenticity determination. |
| M2-A6 | Low-confidence extraction field | Shown as uncertain/blank and awaits human confirmation; no trust upgrade. |

# MODULE 3  |  Validation, Discrepancy & Explainable Intelligence

Turn raw fields and evidence into explicit, reproducible checks and useful review cues.

BUILD PRIORITY MVP deterministic rules/duplicates; transparent priority score Phase B; image heuristics later.

## 3.1 Purpose and boundary

Module 3 evaluates field and evidence consistency through deterministic checks, creates actionable discrepancy records, and optionally ranks cases for review. It is the main “smart automation” decision-support module, but not a decision-maker. Each flag must explain the check, input sources, expected/comparison values, severity or priority, policy/rule version and next action.

## 3.2 Deterministic checks for the prototype

| Rule family | Example checks | Response |
| --- | --- | --- |
| Completeness | Required field/document missing; invalid document category; unreadable file. | Open deficiency with named checklist item and requested next action. |
| Date/format | Issue date after maturity date; malformed date; amount <= 0. | Blocking validation error or scrutiny flag with rule ID. |
| Cross-source comparison | Institution-entered amount/date/name differs from extracted/document/bank-response value. | Preserve both values and sources; officer reviews discrepancy. |
| Duplicate detection | Same bank-aware reference key or identical file hash appears again. | Potential duplicate review task; never auto-merge. |
| Policy check | Amount threshold or minimum validity period only when approved rule exists and active policy version is known. | Rule result with policy version; otherwise “rule not configured / manual review.” |
| Lineage check | Successor date/amount or links inconsistent with configured rules; predecessor has no transition context. | Review flag; preserve predecessor/successor history. |
| Metadata heuristic (later) | PDF producer/edit time suggests later conversion or re-save. | “Advisory — human review required”; never proof of forgery. |

## 3.3 Required discrepancy object

| Attribute | Required content |
| --- | --- |
| flag_id / instrument_id / case_id | Stable target and relationship to lifecycle event. |
| rule_id / rule_version / policy_version | Reproducible basis of the check. |
| flag_type / severity / blocking_status | Distinguish a blocker from an advisory item. |
| source_a / source_b / values | Specific fields and document/verification references compared. |
| comparison_result / explanation | Human-readable reason; no opaque label alone. |
| next_action / assigned_to / status | What needs to happen and who owns it. |
| created_at / resolved_by / resolution_reason | History, including reasoned dismissals and corrections. |

## 3.4 Main workflow

1. Run validation after submission, document-version change, field correction, verification response and replacement linkage event.

2. Load the applicable policy/rules version and determine which checks are enabled.

3. Evaluate deterministic rules against stored structured data and permitted evidence references.

4. Create/update individual flag records with stable rule IDs and comparison details; do not replace prior resolved flags without history.

5. Assign severity/blocking state and route tasks to an officer or institution for correction.

6. Officer resolves/dismisses with a reason; resolution writes audit event and triggers a rerun of relevant rules.

7. Optional scoring aggregates explicit factors into an explainable review-priority score; it does not declare fraud or alter trust state.

## 3.5 USP — transparent 0–100 review-priority score

A deterministic priority score can be useful once the queue and rules work. Candidate factors are days to maturity, unverified trust state, missing required documents, blocking discrepancy severity and overdue age. Historical delay may be included only if collected and governed appropriately. The formula and weight configuration must be visible, versioned and audited.

| Sample factor | Illustrative scoring approach | Safeguard |
| --- | --- | --- |
| Maturity proximity | Higher priority as days-to-maturity decrease. | Thresholds are demo configuration, not official AICTE rules. |
| Open blocking discrepancy | Increase priority for unresolved blocking items. | Show exact flags contributing to score. |
| Document completeness | Increase review priority where required evidence is missing/unreadable. | Missing/unknown is distinct from a negative result. |
| Trust / verification | Lower trust can raise review priority. | Score must not be described as fraud probability. |
| Overdue age | Increase priority based on approved escalation schedule. | Configuration and policy version auditable. |

PROTOTYPE LABEL “Review priority: 78/100 — illustrative rule-based queue score, not fraud probability.” Weights and thresholds are hypotheses until stakeholders approve them.

## 3.6 AI and anomaly boundaries

Exact duplicates and deterministic conflicts can be MVP features; metadata or visual manipulation heuristics should be deferred and treated as advisory only.

Every rule must use neutral language such as “requires scrutiny” or “value mismatch”; never label an institution or scan as fraudulent based only on a flag.

Flags do not upgrade or downgrade L0–L3 trust by themselves; Module 4 controls trust transitions.

Risk score sorting is optional; users must be able to sort/filter normally and inspect why a case received its score.

No authoritative policy rule means no automatic policy judgment. Use “rule not configured / manual review required.”

## 3.7 Representative API surface

| Method + route (proposed) | Purpose | Notes |
| --- | --- | --- |
| POST /api/instruments/{id}/validate | Run or rerun checks | Returns run ID; uses active policy version; stores results. |
| GET /api/instruments/{id}/flags | List flags | Filter by open/resolved, severity, source, rule. |
| POST /api/flags/{id}/resolve | Resolve a flag | Requires reason; checks actor permissions; creates audit event. |
| POST /api/flags/{id}/dismiss | Dismiss non-blocker/advisory | Reason required; blocker dismissal may require elevated role/policy. |
| GET /api/review-queue | Retrieve prioritized tasks | Deterministic filters plus optional transparent score breakdown. |
| POST /api/priority-score/recalculate | Recalculate score | Phase B; stores formula/config version and factor contributions. |

## 3.8 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M3-A1 | Seed maturity-before-issue date | A specific rule flag is created with the compared date values. |
| M3-A2 | Same reference across two institutions | Probable duplicate is flagged; neither record is automatically merged or accused. |
| M3-A3 | Same exact file bytes uploaded | Duplicate-hash flag names byte identity, not authenticity. |
| M3-A4 | Dismiss a flag without reason | API rejects; no flag is silently closed. |
| M3-A5 | Change rule/policy version | New result records the effective version; old decision history remains retrievable. |
| M3-A6 | Score the same synthetic case with same config | Repeatable score and same factor explanation are returned. |

# MODULE 4  |  Trust, Provenance & Verification Desk

Make it impossible to confuse a declared value, an internally consistent document, an officer review and an actual bank confirmation.

BUILD PRIORITY MVP — trust-state gates and manual/simulated verification are required.

## 4.1 Purpose and boundary

Module 4 owns per-field provenance, verification requests/responses and trust-state transitions. It is the only module allowed to change trust state. Trust is independent of administrative lifecycle state: the same instrument can be Submitted and Expiring Soon while remaining at L0, or Officer-verified at L2 while a bank-confirmation response remains pending.

## 4.2 L0–L3 model

| Level | Label | Entry condition | What it does NOT mean |
| --- | --- | --- | --- |
| L0 | Declared | Institution-entered, imported or otherwise supplied with no higher evidence state. | Not reviewed or independently verified. |
| L1 | Document-consistent | Configured internal format/consistency checks pass and supporting document comparison has been performed as defined. | Not proof of authenticity and not bank confirmation. |
| L2 | Officer-verified | Authorized officer records a decision, reason, timestamp and linked evidence. | Not equivalent to independent bank confirmation unless the source actually supports that. |
| L3 | Bank-confirmed | An actual authorized bank confirmation is evidenced by source/method, response reference, timestamp, result and supporting record. | A demo simulator or mock response must never be represented as a real L3 confirmation. |

## 4.3 Field-level provenance

Store provenance at field level where practical: field key/value, source type (institution-entered, imported, OCR-extracted, Vision-LLM-extracted, officer-entered, bank-response), actor or service, timestamp, source document/version, confidence if meaningful, correction history and linked audit event. A single overall “verified” badge is not enough when different fields have different evidence sources.

## 4.4 Verification workflow

1. An officer opens the instrument, selects fields to compare and initiates a verification request with a unique request code.

2. The verification adapter is selected: manual authorized correspondence, actual connected service only if access is approved, or a development simulator labelled SIMULATED.

3. Request and response are recorded with source/method, request code, time, result, evidence, operator and response state.

4. Matching response: officer reviews evidence and system checks whether L3 conditions are satisfied; actual bank confirmation can qualify only when it is real and authorized.

5. Mismatch: create discrepancy in Module 3; state remains pending/disputed until resolved.

6. Timeout/no response/source unavailable: retain Pending/Unconfirmed/Source unavailable; retry is logged; no L3 upgrade.

7. Officer verification at L2 is recorded as a distinct event and cannot be conflated with bank confirmation.

## 4.5 Demo-safe simulation design

| Property | Required design |
| --- | --- |
| UI badge | Persistent “SIMULATED BANK RESPONSE — DEMO ONLY” label on response screen, evidence record and exported report. |
| Source adapter | Named as `simulated_bank_adapter`; never share its code path/name with a real verified provider. |
| Test cases | Positive matching response, mismatch response, timeout/unavailable response, wrong request code, retry. |
| Trust effect | Simulator records a simulated result for workflow demonstration but cannot set production L3. For screenshots, show “Simulated confirmation” rather than “Bank-confirmed”. |
| Evidence | Persist request/response ID, scenario chosen, timestamp, result and the simulation flag. |
| Future live service | Separate adapter with authorization, provider contract, service identity, response verification, key/secrets handling and integration tests. |

## 4.6 Representative API surface

| Method + route (proposed) | Purpose | Security / transition rule |
| --- | --- | --- |
| POST /api/instruments/{id}/verification-requests | Create request | Authorized officer; request code uniquely identifies it. |
| POST /api/verification-requests/{id}/responses | Record response | Only permitted adapter/operator; request code must match; evidence required. |
| POST /api/instruments/{id}/officer-verification | Record L2 decision | Officer role + reason + evidence required. |
| GET /api/instruments/{id}/provenance | View field provenance | Scoped data; distinguish source types and timestamps. |
| POST /api/instruments/{id}/trust-transition | Internal transition service only | Not a generic public endpoint; only strict domain service may invoke. |

## 4.7 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M4-A1 | Attempt L3 with no verification response record | Rejected by business rule and data integrity constraint. |
| M4-A2 | Simulated adapter returns matching details | UI/evidence marks result SIMULATED; no false claim of real bank confirmation. |
| M4-A3 | Verification response has wrong request code | Rejected or marked as mismatch; discrepancy and audit history created. |
| M4-A4 | Bank adapter times out | State remains pending/unconfirmed; retry logged; no trust upgrade. |
| M4-A5 | Officer sets L2 | Reason, actor, evidence, timestamp and audit event are mandatory. |
| M4-A6 | OCR result has a high confidence value | It remains extracted/proposed; no automatic L2/L3 transition. |

# MODULE 5  |  Lifecycle Orchestration & Renewal

Turn dates and instrument events into reliable next actions, with replacement lineage that preserves the full story.

BUILD PRIORITY MVP — maturity engine, idempotent reminders, escalation and lineage are required.

## 5.1 Purpose and boundary

Module 5 operates the time-based lifecycle. It calculates maturity proximity, validity and overdue state, schedules reminders, detects follow-up events, escalates unresolved actions and creates renewal/replacement relationships. It does not determine whether legal release conditions are met; Module 6 owns release readiness. It does not send messages directly without using the notification/delivery boundary described under Module 7.

## 5.2 Lifecycle events

| Event family | Examples | System effect |
| --- | --- | --- |
| Maturity | Approaching maturity; matured; past-due follow-up. | Update derived maturity status; create task/reminder event. |
| Verification | Pending beyond configured time; source unavailable. | Follow-up task or escalation if approved policy says so. |
| Document/deficiency | Correction requested not resolved. | Reminder to responsible party; officer queue remains open. |
| Renewal/replacement | Renewal due; successor submitted; successor verification pending; chain completed. | Create successor relation; calculate gap/overlap only under configured rules. |
| Release follow-up | Release request awaiting institution, scrutiny officer or authority action. | Task age and SLA-like view if policy defines it; no automatic approval. |

## 5.3 Main scheduler workflow

1. Load instruments and active policy configuration; compute days-to-maturity from authoritative stored dates and configured timezone/calendar assumptions.

2. Identify scheduled reminder thresholds and create notification jobs with idempotency keys (instrument, event type, threshold, policy version).

3. Check event/job history before creating a second equivalent reminder; avoid duplicate messages after reruns.

4. Create overdue/escalation tasks when configured conditions are met; assign to the next authorized role or queue.

5. Record dispatch outcome from Module 7, including sent/failed/retry status; maintain delivery history.

6. Run catch-up logic after worker outage so missed due events are reconstructed instead of silently skipped.

7. When renewal/replacement occurs, create a new instrument record linked to the predecessor; preserve old record, evidence, trust history and lifecycle outcomes.

## 5.4 Renewal and replacement lineage USP

Renewal is not an edit that overwrites a maturity date on the old FDR. It is a new instrument record with an explicit predecessor/successor relationship, effective timestamps, supporting documents, verification workflow and a derived chain status. This allows reviewers to understand whether the old instrument was replaced, whether there is a possible gap/overlap and what evidence supports the transition.

| Lineage field | Use |
| --- | --- |
| predecessor_instrument_id | The old instrument that the new instrument replaces or renews. |
| successor_instrument_id | The new instrument, if known; reciprocal integrity should be checked. |
| replacement_reason / event_type | Renewal, replacement, corrected instrument, or another approved type. |
| effective_from / effective_to | Dates used for chain chronology when known and policy-relevant. |
| evidence_documents / officer decision | Support for the relationship and any accepted discrepancy. |
| gap_overlap_status | Calculated only from configured rules and reliable dates; otherwise “requires review.” |

## 5.5 Reminders and escalation configuration

Sample reminder intervals such as 90/60/30/15/7 days may be used for a demo, but they are proposals, not official AICTE timelines. Store thresholds, escalation delays, recipients and channel preferences as versioned configuration. A policy change should apply prospectively according to an explicit rule; it must not retroactively rewrite prior sent reminders.

## 5.6 Optional maturity analytics USP

Monthly maturity counts and amounts are deterministic aggregations and are feasible as a Phase B dashboard enhancement. Predicting which institution is likely to miss renewal is a separate predictive task requiring suitable labelled historical data, an evaluation split, calibration and governance. With only synthetic data, do not claim predictive validity; future prediction must remain research-only until real data is authorized and adequate.

## 5.7 Retry and resilience behavior

Scheduler and notification jobs must be idempotent and safe to rerun.

Worker downtime triggers a catch-up run over a bounded time window; every recovered event is marked as catch-up-generated.

Email/SMS provider failure leaves a retryable failed job and preserves the case task; it must not erase or delay the underlying deadline state.

Date-only deadlines use a documented timezone and cutoff convention; avoid ambiguous midnight/UTC comparisons.

Escalation should be visible on a role-based queue even if an external message fails.

## 5.8 Representative API surface

| Method + route (proposed) | Purpose | Notes |
| --- | --- | --- |
| GET /api/instruments/{id}/timeline | Maturity/renewal timeline | Returns dates, lineage and pending events. |
| POST /api/instruments/{id}/replacement | Register successor relationship | New instrument record, evidence and transition checks. |
| GET /api/maturity/upcoming | Upcoming maturities | Role-scoped filter by date window/state. |
| GET /api/maturity/analytics | Month-by-month workload | Deterministic counts/amounts; as-of date visible. |
| POST /api/jobs/{id}/retry | Retry failed task | Authorized operator/system policy; idempotency retained. |
| GET /api/escalations | Escalation queue | Owner, due date, age, next action and rule/config version. |

## 5.9 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M5-A1 | Advance demo clock to within a configured threshold | Correct reminder task appears once and references the instrument/policy version. |
| M5-A2 | Run scheduler twice for same event | No duplicate logical reminder or duplicate escalation. |
| M5-A3 | Simulate missed scheduled run | Catch-up creates overdue reminder task with history. |
| M5-A4 | Create successor FDR | New ID created; predecessor retained; lineage visible in both records. |
| M5-A5 | Successor date looks inconsistent | Review flag is created; system does not silently mark chain healthy. |
| M5-A6 | Notification provider fails | Job is retryable, failure is logged, and pending action remains visible. |

# MODULE 6  |  Release / Refund Case Management

Protect financial workflow integrity by gating case readiness and enforcing maker-checker authorization.

BUILD PRIORITY MVP — release checklist, blocker display, approval separation and closure are required.

## 6.1 Purpose and boundary

Module 6 manages a request to release, discharge or refund a security deposit/FDR. It creates a case separate from the instrument record, binds the correct policy/checklist version, evaluates required evidence and unresolved blockers, routes scrutiny and approval actions, and records the authorized decision. It records the administrative outcome; it does not move money, replace an external bank process or allow AI to approve a release.

## 6.2 Main release workflow

1. Institution representative creates a release/refund request against an eligible instrument and selects the applicable case type.

2. System binds the checklist and policy version applicable to that case. Required forms/documents must come from validated policy configuration, not hard-coded assumptions.

3. Module 2 evaluates document presence/readability/category; Module 3 evaluates discrepancies; Module 4 exposes trust and verification evidence; Module 5 provides lifecycle/renewal history.

4. System creates a readiness report with explicit blockers, required actions, source references and non-blocking advisories.

5. If blockers remain, the request stays Not Ready and is returned with actionable reasons; no approval action is enabled.

6. When ready, a scrutiny officer reviews and records their recommendation/observations. A different authorized competent authority performs the approval/rejection decision.

7. Maker-checker is enforced server-side: the same actor cannot both prepare and approve where the configured separation rule prohibits it.

8. Approval/rejection requires reason, actor, timestamp and evidence; after approval, any bank-side release-order/result is tracked separately until closure.

9. Closure preserves request, decisions, evidence, instrument state changes and audit history; an auditor can reconstruct the path.

## 6.3 Readiness gate: required logic

| Gate | Pass condition | Fail behavior |
| --- | --- | --- |
| Requester permission | Actor belongs to permitted institution/scope and can initiate this case type. | Deny request; log unauthorized attempt where appropriate. |
| Case checklist | All mandatory items present, readable and assigned correct category under active policy version. | Show missing/wrong/unreadable items, do not advance to approval. |
| Open blockers | No unresolved blocking discrepancy or required scrutiny flag remains. | List each blocker, rule ID, source values and owner. |
| Instrument context | Required state/history/verification requirements met for the configured case type. | Show policy-defined prerequisite and evidence; no invented universal rule. |
| Approvals | Required review stages completed by authorized distinct actors. | Reject same-person maker-checker path where prohibited; prevent direct API bypass. |
| Decision trace | Reason, timestamp, actor, evidence references and policy version stored. | Reject incomplete decision request. |
| External release outcome | Order/bank-side response recorded if in scope. | Keep state as approved/pending external action; do not falsely mark funds released. |

## 6.4 Status model

Keep release status separate from instrument administrative state and trust. Suggested case statuses are Draft → Submitted → Under Scrutiny → Correction Required / Not Ready → Ready for Approval → Approved or Rejected → External Release Pending → Released/Closed. Some states can be derived from open blockers rather than persisted as a single exclusive value. Final transitions must be confirmed against the actual process and current handbook.

## 6.5 AI role in this module

AI may create an evidence-grounded draft scrutiny summary, but the officer edits/adopts it and every material assertion should trace to case evidence.

AI may draft a deficiency/status notice from an approved template; an authorized person approves legally material messages before dispatch.

AI must not decide that release conditions are satisfied, sign a decision, bypass a checklist or change the case to Approved/Released.

## 6.6 Representative API surface

| Method + route (proposed) | Purpose | Required controls |
| --- | --- | --- |
| POST /api/instruments/{id}/release-requests | Open release case | Permission and case-type validation; unique case ID. |
| GET /api/release-requests/{id}/readiness | Evaluate blockers/readiness | Recompute on relevant state changes; show policy version. |
| POST /api/release-requests/{id}/return | Return for correction | Reason and named deficiencies; audit actor/time. |
| POST /api/release-requests/{id}/recommend | Officer recommendation | Authorized scrutiny role; evidence and comments. |
| POST /api/release-requests/{id}/decision | Approve/reject | Competent-authority role; distinct-actor rule; reason/evidence mandatory. |
| POST /api/release-requests/{id}/external-outcome | Record external release status | Separate outcome from approval; source/method/evidence. |
| POST /api/release-requests/{id}/close | Close case | Only when closure prerequisites configured and fulfilled. |

## 6.7 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M6-A1 | Open release request with a missing required item | Readiness shows named blocker and case cannot reach Ready for Approval. |
| M6-A2 | Leave a blocking discrepancy unresolved | Approval endpoint rejects the action and lists blocker IDs. |
| M6-A3 | Same actor tries to submit and approve | Backend denies where maker-checker separation applies. |
| M6-A4 | Approver submits decision without reason | Request rejected; no decision event created. |
| M6-A5 | Authorized approval completes | Decision captures actor/time/reason/evidence/policy version; external release remains separately tracked. |
| M6-A6 | AI summary says case is ready while blocker exists | Summary cannot override readiness API; release remains blocked. |

# MODULE 7  |  Command Center, Search, Reporting & Audit

Give each role a clear operational view while making the complete history reconstructable and verifiable.

BUILD PRIORITY Dashboards, standard filters, reports and audit are MVP; advanced LLM conveniences are later.

## 7.1 Purpose and boundary

Module 7 is the operational command center and the visibility/audit surface for the other six modules. It presents role-scoped dashboards, queues, reports, standard search, notification delivery status and audit-chain verification. Optional AI features such as natural-language search, evidence-grounded summaries and LLM-assisted bilingual notices are layered on top of deterministic data and preapproved templates; they are not prerequisites for the MVP.

## 7.2 Dashboards by role

| Role | Dashboard focus | Data boundary |
| --- | --- | --- |
| Institution representative | Own submissions, returned deficiencies, document checklist, next maturity/action, release-request status. | Own institution membership only; no other institutions or internal restricted notes unless explicitly allowed. |
| Scrutiny officer | Unreviewed submissions, open discrepancies, pending verification, nearing maturity, returned records. | Assigned region/office/scope; full evidence only where authorized. |
| Branch/section head | Overdue cases, escalation queue, owner workload, SLA-like age indicators if configured. | Oversight scope; sensitive fields masked where possible. |
| Competent authority | Cases ready for decision, blockers, case summary, evidence links and decision history. | Only authorized approval scope; cannot skip readiness gate. |
| Finance/accounts | Release-order status, external action pending, reconciliation-related data. | Financial permission set; no blanket administrative authority. |
| Auditor | Read-only evidence package, event timeline, hash-chain verification result. | Read-only; no edit/resolve/approve actions. |
| Administrator | User/role/configuration health, failed job/provider status, audit alerts. | Admin scope does not automatically imply release approval. |

## 7.3 Standard search and reports (MVP)

Search by institution, internal ID, bank/reference, administrative state, trust state, maturity date, assigned officer, open flags and release-case status.

Provide bounded filters, sort order, pagination, masked fields and permission-enforced results.

Reports: upcoming maturities; matured/overdue instruments; pending verification; missing documents; open discrepancies; replacement chains; release cases by status; failed reminders; audit integrity result.

Exports should include generated time, applied filters, viewer, scope and “SIMULATED” labels for any mocked evidence; restrict exported sensitive fields.

Operational charts must show the as-of date, source data scope and whether the data is synthetic.

## 7.4 USP — natural-language search over safe filters

Example query: “Show instruments maturing within 30 days that are not bank-confirmed.” The LLM translates the question into a constrained, allow-listed filter object; the backend validates the schema and user scope, runs a read-only parameterized query and displays the interpreted filter. Never generate or execute arbitrary SQL, give the model database credentials or let it decide access permissions. Ambiguous requests must prompt for clarification or fall back to standard filters.

## 7.5 USP — evidence-grounded scrutiny summary

Generate a draft from structured fields, open flags, verification records, document checklist, lineage and event history. Every factual statement should reference a record/field/document/event ID or be explicitly described as unknown. An officer edits/adopts the draft; only the adopted text is treated as the officer’s note, and its adoption is audited.

## 7.6 USP — drafted notices and bilingual communication

Use fixed approved templates first for renewal reminders, deficiency requests and status notices. Populate them from authoritative system values. An LLM may later assist tone/translation into Hindi/English, but must preserve fixed legal wording, dates and references and cannot invent policy provisions. Authorized review is required before dispatch of legally material notices. The system stores draft/template version, reviewer, sent time and delivery result.

## 7.7 Tamper-evident audit log

All modules should emit structured audit events through one common service. For a hash-chained design, each event contains event ID, actor/service, action, target record, timestamp, relevant before/after references or redacted diff, reason, policy/config version and previous-event hash. The next hash covers the canonical event content plus the previous hash. The verification tool recomputes the chain and identifies the first inconsistent event.

| Audit control | What it supports | Limit / safeguard |
| --- | --- | --- |
| Append-only application API | Normal users cannot update/delete audit entries. | Database administrators or compromised infrastructure may still be privileged attackers. |
| Hash chain | Detects changes, deletions, insertions or reorderings within the checked chain if anchors are protected. | Not absolute immutability; use external anchoring/independent copy for stronger production assurance. |
| Audit verification screen | Reports pass/fail and first failing event hash/index. | A passing chain proves internal consistency against the stored anchor, not that every recorded event was truthful. |
| Sensitive-value minimization | Store references/hashes or masked values rather than copying full FDR data into logs. | Audit should be useful without becoming a second unprotected document repository. |
| Events to capture | Create/update, upload/version, validation, flag resolution, trust change, verification response, notification, role/policy change, approval, release outcome, denied sensitive access. | Define severity and retention with the appropriate authority. |

## 7.8 Representative API surface

| Method + route (proposed) | Purpose | Notes |
| --- | --- | --- |
| GET /api/dashboard/summary | Role-scoped summary cards | Server filters by role/tenant/office. |
| GET /api/reports/maturities | Upcoming/matured report | As-of date, filters and scope included. |
| GET /api/reports/discrepancies | Open/resolved issue report | Reason/source references, no accusatory labels. |
| POST /api/search/interpret | NL text to validated filter schema | Optional Phase C; no SQL output. |
| POST /api/cases/{id}/summary-draft | Generate draft case summary | Optional Phase C; source references and “DRAFT” label. |
| POST /api/notices/draft | Generate template-first draft notice | Template version; reviewer required before dispatch. |
| GET /api/audit/verify | Verify chain integrity | Read-only function; returns chain range and first failure if any. |
| GET /api/notifications/{id}/delivery-status | Read status of a message/job | Queued/sent/failed/retrying and provider response as safe. |

## 7.9 Acceptance gates

| ID | Test | Pass condition |
| --- | --- | --- |
| M7-A1 | Institution views dashboard | Only own institution's records appear. |
| M7-A2 | Generate upcoming maturity report | Matches an independent query against seeded dates and states. |
| M7-A3 | Notification send fails | Delivery status is visible and retryable; lifecycle event remains intact. |
| M7-A4 | Run audit verification after normal actions | Chain verifies successfully and covers all defined audit event types. |
| M7-A5 | Tamper a test copy of one audit event | Verification fails at the altered event or subsequent hash. |
| M7-A6 | NL search prompt attempts broader data or SQL | Filter schema is rejected or narrowed; backend returns only authorized, read-only results. |
| M7-A7 | Draft summary with an unknown field | Output says unknown/not available or omits it; no invented factual value. |

# 10. Cross-Module Data Model and Contracts

## 10.1 Shared entities

| Entity / aggregate | Owner module | Key relationships / purpose |
| --- | --- | --- |
| User, Role, UserRole, InstitutionMembership | M1 | Identity, least privilege, user-to-institution or office scope. |
| Institution | M1 | Institution master; parent of one or more instruments. |
| Instrument | M1 | Core FDR/security instrument record; stable ID; separate admin/trust/maturity fields. |
| InstrumentFieldHistory / ProvenanceRecord | M1 + M4 | Field-level source, value history, actor/service, evidence reference, timestamp. |
| Document, DocumentVersion, ExtractionResult | M2 | Protected object metadata, hashes, version chain, OCR/Vision output with provenance. |
| Checklist, ChecklistItem, ChecklistResult | M2 + M6 | Versioned document requirements for specific case types/policy versions. |
| ValidationRun, RuleDefinition, DiscrepancyFlag, FlagResolution | M3 | Policy-versioned deterministic tests and resolved/active flag state. |
| VerificationRequest, VerificationResponse | M4 | Manual, real authorized or simulated bank-verification lifecycle. |
| LifecycleEvent, ReminderJob, EscalationTask | M5 | Date-derived states, reminders, overdue actions and replacement relations. |
| ReleaseRequest, Approval, ReleaseOutcome | M6 | Release case, checklist snapshot, recommendation/decision and external outcome. |
| Notification, DeliveryAttempt | M5 schedules; M7 delivers/observes | Message intent, recipient role, channel, retries and final delivery status. |
| AuditEvent, AuditAnchor/VerificationRun | M7 shared service | Append-only event record and hash-chain verification. |
| PolicyVersion, RuleConfig, TemplateVersion | M1/admin boundary + module consumers | Versioned configuration; changes are authorized and audited. |

## 10.2 State dimensions must remain separate

| Dimension | Example values | Owner |
| --- | --- | --- |
| Administrative lifecycle | Draft, Submitted, Under Scrutiny, Active/Monitored, Returned, Matured, Release Requested, Closed. | Modules 1/5/6 through explicit transition services. |
| Trust state | L0 Declared; L1 Document-consistent; L2 Officer-verified; L3 Bank-confirmed. | Module 4 only. |
| Verification request | Not requested, Pending, Matched, Mismatch, Source unavailable, Simulated response. | Module 4. |
| Maturity/validity | Future, Expiring soon, Matured, Overdue follow-up. | Module 5 derived from dates and policy. |
| Document review | Uploaded, Scanning, Readable, Unreadable, Category review, Accepted for checklist. | Module 2. |
| Discrepancy state | Open, Assigned, Awaiting response, Resolved, Dismissed with reason. | Module 3. |
| Release case | Draft, Submitted, Not Ready, Under Scrutiny, Ready for Approval, Approved/Rejected, External Action Pending, Closed. | Module 6. |
| Notification | Queued, Sent, Failed, Retry Scheduled, Cancelled. | Module 7 delivery boundary. |

## 10.3 Domain events

Suggested event names help modules communicate without direct table manipulation: `InstrumentCreated`, `InstrumentSubmitted`, `DocumentVersionAdded`, `ExtractionCompleted`, `ValidationCompleted`, `DiscrepancyRaised`, `DiscrepancyResolved`, `VerificationRequested`, `VerificationResponded`, `TrustLevelChanged`, `MaturityThresholdReached`, `ReminderQueued`, `ReminderDelivered`, `ReplacementLinked`, `ReleaseRequestSubmitted`, `ReleaseReadinessChanged`, `ApprovalRecorded`, `ExternalReleaseOutcomeRecorded`, `AuditChainVerified`. Each event has an event ID, aggregate ID, timestamp and correlation/request ID.

## 10.4 Example end-to-end sequence

| Step | Module | Action and persisted result |
| --- | --- | --- |
| 1 | M1 | Institution submits new instrument record → instrument ID, submitted event, L0 trust. |
| 2 | M2 | FDR scan and required documents uploaded → private version rows, hashes, checklist status. |
| 3 | M3 | Required fields/date logic/duplicate checks run → flags and specific correction actions. |
| 4 | M2 + M3 | Institution corrects data/upload → new version retained, validation rerun, old evidence preserved. |
| 5 | M4 | Officer records review and optional verification response → trust transition only when evidenced; SIMULATED channel labelled. |
| 6 | M5 | Scheduler tracks maturity and queues reminders/escalations → retryable jobs with idempotency keys. |
| 7 | M5 + M1 + M2 + M4 | Replacement instrument created as new record and linked to predecessor → lineage and new evidence/trust lifecycle. |
| 8 | M6 | Release request opens → checklist and blocking flags evaluated; case remains Not Ready if blockers exist. |
| 9 | M6 | Officer recommends; separate authorized approver decides; external release outcome tracked separately. |
| 10 | M7 | Dashboard/report updated; audit hash chain verified; authorized evidence package can be reviewed. |

# 11. Roles, Permissions and Security Boundaries

| Capability | Institution | Scrutiny officer | Branch head | Competent authority | Finance | Auditor | Admin |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Create own submission | Yes | As authorized | Limited/oversight | No by default | No by default | No | Configurable only |
| Read instrument | Own scope | Assigned scope | Office scope | Decision scope | Financial scope | Read-only permitted scope | Operational support scope |
| Upload/correct documents | Own submissions | Review/return | Oversight | View evidence | View permitted | Read-only | Not automatically |
| Resolve discrepancy | No / respond to it | Yes, permitted flags | Escalation/oversight | Policy-defined | Limited | No | No by default |
| Record L2 officer review | No | Yes | Only if authorized | Only if assigned | No by default | No | No by default |
| Record actual bank-confirmation evidence | No | Authorized recording path | Oversight | Only if assigned | May provide evidence | View only | No by default |
| Configure policy/checklist | No | No by default | Propose/approve by policy | Approve if delegated | No | Read-only | Technical config subject to governance |
| Recommend release | No | Yes, scrutiny role | If explicitly assigned | May see recommendation | Track finance outcome | Read-only | No by default |
| Approve release | No | No if maker role | Only if formally authorized | Yes, if competent authority | No by default | No | No by default |
| Audit-chain verification | Own status where allowed | Read | Read | Read | Read | Yes, independent read-only | Technical operation; results logged |
| Manage users/roles | No | No | No by default | No by default | No | No | Yes, with audit |

SECURITY MODEL Every request must be authorized by the backend and checked against institution/office scope. Role labels in the frontend are not security controls. Admin rights must not automatically grant financial approval rights.

## 11.1 Baseline controls

Least-privilege RBAC and institution/office tenant isolation.

Secure session/token handling, password hashing if local credentials are used, rate limits and session expiration; add MFA for officials if technically feasible or required.

TLS in transit, encrypted storage, private object bucket, safe upload scanning, short-lived authorized download links.

Secrets in environment/secret management, never in source control or client bundles.

Append-only audit path for state transitions and access to sensitive functions; log denied cross-tenant access without leaking target content.

Use synthetic or approved anonymized documents in demos; confirm retention and legal obligations before any production deployment.

# 12. AI and Smart-Automation USP Prioritization

The eight USPs are optional enhancements discussed in the supplied research/context. The prototype should not build all of them before the secure deterministic lifecycle works. The table below assigns practical sequencing and a clear output boundary.

| USP | Module(s) | Prototype placement | Expected input/output | Boundary / acceptance |
| --- | --- | --- | --- | --- |
| 1. Vision-LLM FDR extraction & field reconciliation | M2 + M3 + M4 | Phase B/C optional; use only if core is stable. | Scan → schema-constrained candidate fields → side-by-side comparison. | Human confirms each accepted field; low-confidence stays uncertain; extraction never grants trust. |
| 2. Explainable anomaly/tamper flags | M3 + M2 | MVP deterministic subset: dates, missing fields, mismatches, duplicate references, exact hash. Metadata/image heuristics later. | Fields/doc metadata/hash → reasoned flags. | Neutral wording; metadata/hash not proof of fraud; rule ID and evidence required. |
| 3. Transparent 0–100 review-priority score | M3 + M7 | Phase B after queues are correct. | Structured factors → score + factor breakdown. | Clearly label formula/weights as proposed; not fraud probability; repeatable on same inputs/config. |
| 4. Natural-language search | M7 | Phase C optional. | Question → allow-listed filter schema → backend query. | No SQL generation; read-only; backend enforces permissions; show interpreted filter. |
| 5. Evidence-grounded scrutiny summary | M7 + M6 | Phase C optional. | Case records/events → editable draft with record references. | Every claim traceable or marked unknown; officer adopts and audit records it. |
| 6. Drafted notices / bilingual communication | M5 + M7 + M6 | Approved templates MVP; optional LLM translation/tone later. | Case and policy fields → draft; approval → send. | Fixed legal text; field checks; human approval before legally material notice. |
| 7. Maturity analytics / renewal-risk prediction | M5 + M7 | Deterministic monthly load chart Phase B; prediction future/research only. | Maturity dates → counts/amounts; historical labels needed for predictive model. | Synthetic data cannot validate predictive performance; no prediction claim without adequate real history. |
| 8. Document classification / completeness | M2 + M6 | Checklist completeness is MVP; ML classifier Phase B/C. | Files + case-specific checklist → present/missing/unreadable/wrong type. | Checklist must be policy-configured; classifier is a suggestion; presence does not prove adequacy. |

## 12.1 Practical MVP feature bundle

Recommended end-to-end demo bundle: manual record entry; secure versioned upload; configurable checklist; deterministic validation and duplicate/hash checks; per-field provenance and trust states; manual/simulated verification; maturity scheduler with reminders and escalation; renewal lineage; release readiness gate and maker-checker approval; role-scoped dashboard; reports; audit hash verification. Add Vision-LLM extraction and transparent priority score only if this bundle is stable.

# 13. Prototype Implementation Order and Team Workstreams

## 13.1 Build sequence and module dependencies

| Order | Deliverable | Depends on | Definition of done |
| --- | --- | --- | --- |
| Sprint 0 | Repo, architecture, environment, synthetic data, UI tokens, API convention, migrations | None | Runs locally with documented startup; test DB and synthetic-only seed. |
| 1 | Module 1 foundations | Sprint 0 | Auth/roles/scope, institutions, instruments, state separation, record pages. |
| 2 | Module 2 secure files/checklist | Module 1 | Protected uploads, versioning, hash, document metadata and checklist. |
| 3 | Module 3 deterministic validation | Modules 1–2 | Rule runs, flags, reasoned resolution, validation test set. |
| 4 | Module 4 provenance/verification | Modules 1–3 | L0–L3 transitions, manual/simulated adapter, pending/mismatch handling. |
| 5 | Module 5 lifecycle jobs/lineage | Modules 1–4 | Maturity events, idempotent reminders, escalation, replacement links. |
| 6 | Module 6 release/refund gate | Modules 1–5 | Request checklist, blockers, recommendation, maker-checker decision and closure. |
| 7 | Module 7 dashboard/audit/report | All core modules | Role-scoped queues, metrics, audit chain verify, report consistency. |
| 8 | Optional USPs & hardening | Core gates passed | Vision extraction or priority score; security tests; demo rehearsals. |

## 13.2 Suggested parallel workstreams for a six-person team

| Workstream | Main ownership | Integration contract |
| --- | --- | --- |
| A. Backend/domain lead | Module 1; shared API patterns; state transitions; module integration. | Defines IDs, status dimensions, API error schema, authorization middleware. |
| B. Document/evidence engineer | Module 2; private storage, versions, checklist, OCR adapter if chosen. | Emits DocumentVersionAdded and extraction-result references. |
| C. Rules/intelligence engineer | Module 3; validation rules, discrepancy flags, duplicate/hash checks, optional scoring. | Consumes stable instrument/document/provenance schema. |
| D. Trust/lifecycle engineer | Module 4 and Module 5 scheduler/lineage. | Consumes flags and fields; exposes trust/maturity timelines and job events. |
| E. Workflow/UI engineer | Module 6 plus institution/officer/approver screens. | Uses readiness API, role-scoped endpoints; cannot duplicate server-side gate logic. |
| F. Dashboard/QA/DevOps | Module 7, synthetic data, tests, Docker, demo clock, test evidence. | Cross-module smoke tests, audit verification, evaluation record and demo scenario control. |

## 13.3 Minimum engineering hygiene

Use one shared schema for enum values and API contracts; avoid hard-coded strings drifting across modules.

Migrations are version-controlled; no manual production-like DB edits during demo preparation.

Each module gets unit tests; core cross-module workflows get API integration tests; at least one end-to-end test follows a record from submission to closure.

Use stable deterministic synthetic fixtures, including known-good, missing-doc, date-error, duplicate, timeout, replacement and release-blocked cases.

Keep demo controls (clock advance, adapter scenario) restricted to demo/admin roles and labelled as simulation controls.

Feature flags distinguish MVP core from optional AI; do not show a feature in the UI as operational if it is not connected to a working backend path.

# 14. End-to-End Demo Script and Test Scenarios

## 14.1 Suggested demonstration narrative (8–10 minutes)

| Time | Actor/action | What it proves |
| --- | --- | --- |
| 0:00–0:45 | Introduce FDR Sentinel and show role-scoped workspaces. | Not just storage; a secure lifecycle record with trust state, next action and audit. |
| 0:45–1:45 | Institution creates an instrument, uploads synthetic FDR + checklist files. | Module 1 IDs, Module 2 private versioning and checklist. |
| 1:45–2:30 | System flags invalid date or mismatched amount; show reason and evidence. | Module 3 explainable deterministic validation rather than opaque fraud detection. |
| 2:30–3:15 | Officer reviews the declared/extracted fields and records L2; open simulated bank-response screen. | Module 4 distinguishes officer review from actual bank verification and labels simulation. |
| 3:15–4:00 | Advance demo clock near maturity; show reminder and overdue queue. | Module 5 maturity engine, job idempotency and notification status. |
| 4:00–4:45 | Create replacement FDR as a new record and open predecessor/successor timeline. | History is preserved; no silent overwrite. |
| 4:45–6:00 | Submit release request with missing item/open blocker; attempt approval. | Module 6 release gate blocks case and explains why. |
| 6:00–7:00 | Resolve blocker, have different approver approve, record external outcome as simulated/pending as appropriate. | Maker-checker; decision and bank-side outcome are separate. |
| 7:00–8:00 | Open branch dashboard/report, then verify audit chain. | Module 7 operational visibility and tamper evidence. |
| 8:00–9:00 | Optionally show Vision-LLM extraction or priority score if real and tested. | Optional USP; state limitations and human confirmation. |

## 14.2 Core scenarios that should be seeded

| Scenario | Expected result | Module coverage |
| --- | --- | --- |
| Clean new FDR submission | Record and documents stored; required checks pass; trust remains at appropriate evidence level. | 1,2,3,4 |
| Missing support document | Checklist marks missing; submission returned with specific action. | 2,3,6 |
| Name/amount/date mismatch | Reasoned flag preserves both sources; no silent correction. | 2,3,4 |
| Probable duplicate reference across institutions | Flagged for officer review; records not merged; neutral language. | 1,2,3 |
| Approaching maturity, no confirmed renewal | Reminder and queue item created once; next action owner visible. | 5,7 |
| Renewal A → B | Successor created, prior instrument unchanged, lineage traceable. | 1,2,4,5,7 |
| Bank adapter timeout | Pending/source-unavailable status; retry logged; no false L3. | 4,5,7 |
| Release with open blocker | Readiness API returns blocker; approval attempt denied. | 2,3,4,6 |
| Maker-checker violation | Same actor cannot prepare and approve where prohibited by configured rule. | 1,6,7 |
| Cross-tenant read attempt | Denied; no record/document data disclosed; security event logged. | 1,2,7 |
| Audit-chain tamper in test copy | Verification fails at expected point. | 7 |
| Notification/provider failure | Failed/retry state visible; underlying case/deadline persists. | 5,7 |

## 14.3 Truthful prototype disclosure

DEMO LABELS All data must be synthetic or authorized anonymized data. Every simulated bank response must be visibly labelled SIMULATED. No metric from a synthetic test should be presented as a production accuracy, fraud-detection, time-saving or financial-impact claim.

# 15. Acceptance Gates and Evaluation Metrics

## 15.1 Pass/fail gates for a credible prototype

| Gate | Measurement | Pass rule |
| --- | --- | --- |
| G1 — Tenant isolation | Automated positive/negative authorization tests across seeded institutions. | Zero unauthorized records or files returned in the tested paths. |
| G2 — Lifecycle correctness | End-to-end test for submit → validate → verify → monitor → renew → release/close. | Expected state/relationship transitions occur; no forbidden transition succeeds. |
| G3 — Evidence integrity | Re-upload test and hash check. | Old version remains accessible to authorized users; hash facts are explained correctly. |
| G4 — Trust integrity | Attempt L2/L3 without required permissions/evidence. | Forbidden upgrade paths rejected; simulated response never represented as real bank confirmation. |
| G5 — Validation consistency | Seed known defects; compare expected vs actual flags. | All mandatory deterministic test cases match expected results; report precision/recall for labelled tests. |
| G6 — Scheduler reliability | Rerun jobs, force worker outage, retry notification. | Idempotency prevents duplicate logical events; catch-up works; failure remains visible. |
| G7 — Release safety | Blocker present and maker-checker negative tests. | No release approval when blocking gates fail; distinct authorized actors enforced as configured. |
| G8 — Audit integrity | Verify chain; alter test copy. | Normal chain passes; tampered copy fails and pinpoints mismatch. |
| G9 — Evidence privacy | Try unauthorized document access and inspect exported report. | Backend denies; no sensitive data leaks through URLs, logs or report fields tested. |

## 15.2 KPI dictionary

| Metric | Definition / calculation | How to report honestly |
| --- | --- | --- |
| Field extraction exact-match | Correct extracted values / labelled fields, reported per field and document class. | Only if extraction is implemented and a labelled test set exists; separate machine suggestion from human-corrected value. |
| Discrepancy precision / recall | TP/(TP+FP); TP/(TP+FN) on labelled seeded defects. | Synthetic results show rule behavior on test set, not real-world fraud performance. |
| Reminder reliability | Successful logical reminders / reminders due, with duplicates and failures counted separately. | Report window, retry policy, number of test events and provider/simulator used. |
| Maturity action coverage | Instruments with due maturity actions surfaced before configured threshold / instruments due for action in test set. | Use independent query as denominator and disclose synthetic scope. |
| Verification turnaround | Elapsed time between request and recorded outcome. | Report actual prototype timestamps; do not compare to an unmeasured AICTE baseline. |
| Officer effort per case | Observed active handling time for a defined case with consistent instructions. | Requires measured baseline/control; no savings claim from interface impression alone. |
| Audit tamper detection | Altered audit samples detected / altered samples tested. | Record sample size and tampering method; do not claim absolute immutability. |
| Workflow completion time | Time for scripted end-to-end case. | Prototype timing only; not a claim of operational staff productivity. |

For every reported metric, capture test dataset size, synthetic/real-data status, measured value, test date, test script/version and known limitations. A target is a planning target, not a result.

# 16. Risks, Assumptions and Policy Questions

## 16.1 Risks and mitigations

| Risk | Impact | Mitigation / decision owner |
| --- | --- | --- |
| Current AICTE workflow/policy not fully confirmed | Incorrect mandatory checklist or state transitions. | Validate current primary handbook and operational procedure with authorized stakeholders before encoding policy; version every configuration. |
| No accessible live FDR bank-confirmation API | Prototype might imply unverified integration. | Manual verification workflow and separately named SIMULATED adapter; no false L3 claim. |
| Sensitive document sent to unapproved model API | Privacy/confidentiality exposure. | Synthetic/authorized anonymized files for demo; approved provider/data path and security/legal review before production. |
| OCR/LLM produces wrong amount/date/reference | Bad data may drive false follow-up. | Schema validation, uncertainty state, side-by-side comparison, human confirmation, field-level evaluation. |
| Heuristic anomaly false positives | Legitimate scan treated as suspicious. | Neutral advisory wording; distinguish deterministic vs heuristic; officer resolution with reason. |
| Policy rule hard-coded | Rules become obsolete across years/case types. | Versioned configurable policy/checklists; no rule without an authoritative source. |
| Maturity job fails or duplicates messages | Missed follow-up or notification overload. | Idempotency keys, retries, catch-up worker, delivery status dashboard. |
| Overly complex scope | Core workflow unfinished. | Must-have lifecycle first; optional USPs feature-flagged and deferred. |
| Hash chain overstated as immutable | False assurance about privileged changes. | Describe as tamper-evident; external anchoring/independent review future enhancement. |
| Synthetic metrics misrepresented | Jury credibility risk. | Report actual test methodology and mark synthetic results; no production impact claims. |

## 16.2 Decisions to validate before production

Which current AICTE approval-process handbook, circular, instrument types and institution categories apply to each case?

Which exact documents are mandatory for a new instrument, renewal, replacement, release, merger, closure or other case types?

Who may create, scrutinize, verify, recommend, approve, authorize bank-side action and close the case?

What are approved maturity thresholds, reminder channels, escalation intervals, office calendars and service-time expectations?

What evidence qualifies as officer-verified L2, and what actual source/method qualifies as bank-confirmed L3?

Is there an authorized bank confirmation service or AICTE API, and are test credentials/data available?

What are the allowed retention/deletion/archival periods, document access controls, privacy obligations and audit retention rules?

Are digital signatures, DSCs, eSign, SSO, MFA or existing AICTE identity systems required?

What deployment environment, data residency and security review apply to production?

Which baseline data can be lawfully used to assess record accuracy, manual effort and processing time?

## 16.3 Out of scope for the prototype

Actual movement of funds or bank settlement.

Autonomous legal/regulatory interpretation or AI-based approval/refusal/release.

Unverified real-time bank API integration or claimed production AICTE integration.

Predictive renewal-miss model presented as valid without representative historical labels.

Production readiness/certification claims without security, policy, load, privacy and operational review.

# 17. Source Basis and Evidence Notes

This blueprint was synthesized from the three supplied project artifacts: `Context(5).md`, `FDR_Sentinel_PRD.md`, and `FDR_Sentinel_Project_Synopsis.md`. It preserves their agreed positioning, seven-module decomposition proposed here, eight optional AI/automation USPs, L0–L3 trust model, MVP boundaries, test scenarios and caveats. It is an implementation design artifact, not a replacement for the full PRD/SRS or an official AICTE specification.

## 17.1 Project evidence references used

| Source | Use in this blueprint | Important limitation |
| --- | --- | --- |
| Context(5).md — Consolidated Project Context, Research Summary, Solution Design, and Implementation Guidance | Core lifecycle, technical architecture, functional design, eight USPs, trust model, demo and test scenarios. | Contains a mix of official-source summaries, proposed choices and unresolved assumptions; evidence labels are retained conceptually. |
| FDR_Sentinel_PRD.md — Product Requirements Document | Scope, roles, PRD functional requirements, priorities, acceptance gates and evidence register. | PRD includes requirements paraphrased from the supplied statement; verify primary sources before formal production decisions. |
| FDR_Sentinel_Project_Synopsis.md — Project Synopsis | Research context, official problem statement mapping, literature framing, architecture and limitations. | Some cited source passages are incomplete/secondary or not opened in the original research; the synopsis itself records verification gaps. |
| Official SIH 2026 PS 26265 text as supplied within the project artifacts | Requirement mapping PS-01 to PS-17 and scope boundaries. | The Synopsis notes that the official SIH portal page was not retrieved in that research. Re-check the official statement before formal submission. |

## 17.2 Research and policy citation handling

The supplied Synopsis and PRD contain their own external references and evidence register. This module blueprint does not invent new external citations or treat every secondary-source claim as verified. Before production implementation, open the relevant primary AICTE handbook/circular and confirm the current policy text and version; confirm legal, privacy, security and integration requirements with authorized owners. Treat NeSL e-BG only as an adjacent bank-guarantee precedent, not evidence of an FDR verification API.

## 17.3 Evidence boundaries to preserve in future documents and demos

AICTE has publicly documented deposit/release-related processes; this project is positioned as complementary, and internal-tool gaps are unknown until stakeholder validation.

No public baseline performance statistic is established in the supplied materials; all product impact must be measured against a real baseline before claiming improvement.

No bank FDR-confirmation API was evidenced; use manual or simulated verification until a legitimate channel is confirmed.

All eight AI features are candidates with a priority order; the core workflow can operate without a model.

FDR and security deposit are related but not identical terms in all contexts; policy and permitted instrument types require confirmation.

FINAL IMPLEMENTATION RULE Complete Modules 1–7 as one tested workflow before adding ambitious LLM features. The strongest prototype is the one that never loses provenance, never silently overwrites lifecycle history, never approves release with blockers, and is honest about what is real versus simulated.